PRODUCT STRATEGY

Self-Custodial Bitcoin Bank

on Liquid / Simplicity

Feasibility assessment: legal, engineering, go-to-market, and phased MVP approach

# 1. Legal: Do We Need a License?

Short answer: it depends entirely on what the app does at the smart contract level vs. what a third-party partner handles. Here is the breakdown by function.

## Non-custodial smart contracts (no license needed)

If users control their own keys and interact directly with Simplicity contracts on Liquid, the app is a client, not a financial institution. This is the same legal model as MetaMask or Uniswap — the app provides a window into a protocol. Under EU MiCA, roughly 65% of new regulations target centralized exchanges, largely sparing non-custodial interfaces from direct KYC/AML requirements.

Functions that do NOT require licensing:

- BTC vault creation via Simplicity contracts (user holds keys)

- Peer-to-peer lending via on-chain contracts (no intermediary)

- DEX trading on Liquid (stateless, no order book operator)

- Portfolio view / net worth dashboard (read-only)

## Debit card integration (partner handles licensing)

The fiat bridge — the debit card — is where regulation kicks in. But you don’t build this yourself. Baanx (who powers MetaMask’s Mastercard) holds the EMI license, handles KYC, card issuance, and Mastercard compliance. You integrate via their API. Cost: API integration fee + revenue share on interchange. No banking license needed from Blockstream’s side.

## VASP registration (maybe needed, low cost)

If the app facilitates crypto-to-crypto swaps or acts as an intermediary in any transaction flow, a VASP registration may be required under MiCA. In practice, if the app is purely a non-custodial interface, this may not apply. But if Blockstream operates any part of the infrastructure (e.g., a liquidity pool, a peg-in/peg-out service), registration is likely needed. Cost: €15–70K depending on jurisdiction. Gibraltar (where Blockstream already operates) or Czech Republic (where Clapp is registered) are viable options with established frameworks.

## Summary: Legal cost for MVP

| Component | License needed? | Cost estimate |
| --- | --- | --- |
| Smart contracts (vaults, lending) | No — non-custodial | €0 |
| App / UX layer | No — client software | €0 |
| Debit card | No — Baanx holds license | API integration fee |
| VASP registration (if operating infra) | Possibly | €15–70K |
| Banking license | No | €0 |

Bottom line: The legal barrier is dramatically lower than building a bank. The most expensive scenario is €70K for a VASP registration, and even that may not be needed if the architecture stays purely non-custodial. The card partner absorbs the banking compliance.

# 2. Phased MVP: Start Smaller Than You Think

The 12–18 month full-build estimate is for a production app with card integration. But validation should happen long before that. Here’s a phased approach that de-risks investment at each step.

## Phase 0: Validate demand (4–6 weeks, €0 cost)

Before writing a single line of Simplicity code, prove that people want this.

- Build a high-fidelity interactive prototype (Figma or coded) showing the core flow: deposit BTC → see vault → borrow stablecoins → spend via card

- Landing page with waitlist: "The first self-custodial Bitcoin bank. No middlemen. No KYC on your wealth. Borrow against BTC, spend via Mastercard."

- Run it through Bitcoin-native channels: Simply Bitcoin, BTC Sessions, Blockstream’s own community (100+ Local chapters, Jade users)

- Target: 5,000+ waitlist signups = strong signal. 10,000+ = greenlight.

Why this works: In the attention economy, you’re not competing for attention — the Bitcoin self-custody community is actively looking for this product. The “never sell your BTC” narrative is already mainstream. You’re offering a tool, not a new concept.

## Phase 1: Vault-only app on Liquid testnet (2–3 months)

Scope: a working app where users can create a Simplicity vault on Liquid testnet, deposit test L-BTC, set time-locks and recovery keys. No lending, no card. Just the vault.

- Team: 1 Simplicity engineer, 1 mobile dev, 1 designer

- Deliverable: testnet app + open-source vault contracts

- Validation: developer adoption, community feedback, contract audits

This phase can run inside Blockstream’s existing team and research budget. It’s a natural extension of the Simplicity bootcamps already happening.

## Phase 2: Lending contract + mainnet vaults (3–4 months)

Add the lending contract: user locks L-BTC, receives L-USDT against collateral. Start with a federated lending model — 3–5 whales or Blockstream itself provides initial stablecoin liquidity. Not a pool, not decentralised yet — just curated counterparties.

- Team: +1 Simplicity engineer, +1 backend dev

- Key technical challenge: price oracle for LTV monitoring on a UTXO chain

- Mainnet launch for vaults (low risk, no lending yet on mainnet)

## Phase 3: Card integration + public launch (3–4 months)

Integrate Baanx card API. Borrowed stablecoins fund the card wallet. User spends stablecoins via Mastercard. KYC happens at the card layer only — the app and vaults remain non-custodial.

- Team: +1 backend dev for card integration

- VASP registration filed (if needed) during Phase 2

- Public launch with waitlist invites → controlled rollout

## Timeline summary

| Phase | Duration | Team size | Key output |
| --- | --- | --- | --- |
| 0: Validate | 4–6 weeks | 1 designer | Prototype + waitlist |
| 1: Vaults | 2–3 months | 3 people | Testnet app + contracts |
| 2: Lending | 3–4 months | 5 people | Mainnet vaults + lending |
| 3: Card | 3–4 months | 6 people | Public launch with card |

Total: ~12 months from start to card launch. But Phase 0 validates demand in 6 weeks with zero engineering investment. That’s the gate.

# 3. Market Size: Who Is This For?

The target is NOT all 500M Bitcoin holders. It’s the intersection of three traits: holds meaningful BTC (0.1+ BTC), values self-custody and privacy, and wants to spend without selling.

| Segment | Size estimate | Notes |
| --- | --- | --- |
| Global BTC holders | ~500M | Includes ETF, exchange, custodial |
| Individual holders (self-custodied + exchange) | ~13.8M coins / 65.9% of supply | River Research, Aug 2025 |
| Self-custody aware users | ~71% of crypto users | Increased awareness in 2025 |
| Migrating to self-custody | ~33% of new wallet registrations | Custodial → non-custodial migration |
| Confident in key management | ~46% of self-custody users | The rest need better UX |
| Target: self-custody + 0.1+ BTC + borrow interest | ~2–5M people globally | Addressable market for MVP |
| Realistic Year 1 users | 10–50K | Conservative with waitlist-driven launch |

The crypto custody market is growing at 13–23% CAGR and is projected to reach $4.6–$7.7B by 2032. A self-custodial banking product captures a slice of both the custody market and the crypto lending market (currently dominated by Nexo, Ledn, Xapo at 10%+ APR).

## Competitive positioning

| Player | Model | What they lack |
| --- | --- | --- |
| Xapo | Custodial Bitcoin bank, $1K/yr | Not self-custodial. MPC keys held by Xapo. |
| Ledn | Custodial BTC lending, no card | No spending card. Custodial. |
| Nexo | CeFi lending + card, 40+ coins | Custodial. Lends out your collateral. Celsius risk model. |
| Clapp | CeFi neobank, Czech VASP | Custodial. Generic multi-chain. No Bitcoin-native advantage. |
| MetaMask Card | Self-custodial spending only | No lending, no vaults, no Bitcoin focus. EVM-only. |
| Ready | Self-custodial + card (early) | Early stage. Not on Bitcoin rails. |
| This product | Self-custodial, Liquid/Simplicity, verifiable | First mover on trustless Bitcoin banking. |

# 4. Monetisation

Three revenue streams, all aligned with the non-custodial model.

## Lending spread

Charge 2–5% APR on borrowed stablecoins. In the federated model (Phase 2), Blockstream or partner lenders provide liquidity and earn yield. Protocol takes a 0.5–1% fee on top. At scale with a decentralised pool, the protocol fee is the revenue.

## Card interchange revenue share

Baanx shares interchange fees with app partners. Typical: 0.3–0.5% of transaction volume. MetaMask earns enough from this to offer 1–3% cashback. At $500/month average spend per user, 50K users = ~$1.5–2.5M/year.

## Premium subscription

Free tier: basic vault + limited borrowing (25% LTV, single vault). Premium (€10–20/month): higher LTV (40%), multi-sig vault configurations, priority liquidation protection, advanced analytics. At 20% conversion on 50K users = ~€1.2–2.4M/year.

## Revenue projection at 50K users

| Revenue stream | Annual estimate |
| --- | --- |
| Lending spread (2% on 30% utilisation, avg 0.5 BTC/user) | €8–12M |
| Card interchange (0.4% on $500/mo spend) | €1.2–2.4M |
| Premium subscriptions (20% conversion, €15/mo avg) | €1.8M |
| Total | €11–16M/year |

For comparison, Xapo charges $1,000/year membership and serves high-net-worth clients. This model is more accessible and more defensible — the protocol fees are embedded in the smart contracts, not in a company’s pricing page.

# 5. Distribution Strategy

The Bitcoin community is uniquely receptive to this product because the narrative already exists. “Never sell your BTC” is not a marketing message to create — it’s a belief to serve.

## Organic channels (cost: €0)

- Blockstream’s own ecosystem: 100+ Local chapters, Jade wallet users, Green wallet users, Simplicity bootcamp alumni. Pre-qualified self-custody Bitcoiners.

- Bitcoin media: Simply Bitcoin, BTC Sessions, Bitcoin Magazine. Key voices like Jack Mallers (Strike precedent), The Bitcoin Way, and existing Blockstream ambassadors.

- Bitcoin conferences: Plan B, BTC++, Bitcoin Amsterdam, Adopting Bitcoin. Product demos at events Blockstream already sponsors.

- Open-source credibility: Simplicity contracts are auditable. Code is the marketing. Developers validate, influencers amplify.

## Referral loop

Lenders recruit borrowers (they need utilisation for yield). Borrowers recruit lenders (they need liquidity for credit). The two sides of the marketplace naturally pull each other in.

## Key risk: attention economy

The challenge isn’t reaching Bitcoiners — it’s standing out among the noise. The differentiator is Blockstream’s brand. They invented Liquid, built Simplicity, co-authored Taproot. If Blockstream ships a self-custodial bank, that’s not another DeFi project — it’s the most trusted infrastructure team in Bitcoin building the consumer layer. That’s the story that cuts through.

# 6. Key Technical Challenges

## Peg-in/peg-out latency

Moving BTC to Liquid (peg-in) takes ~100 confirmations (~17 hours). Users won’t wait. Solutions: instant peg-in service with liquidity pre-funded on Liquid side, or a swap service that fronts L-BTC against incoming BTC. This is solvable but requires upfront liquidity.

## Price oracle on UTXO chain

Simplicity contracts are stateless — no global state, no on-chain oracle. LTV monitoring for lending needs price feeds. Options: federated oracle (Liquid federation members sign price attestations), or periodic settlement where the contract checks price at defined intervals. This is the hardest unsolved problem for the lending contract.

## SimplicityHL maturity

The high-level language is still early. No recursion, no branching, no unbound loops (by design). Writing lending logic in this paradigm requires a mathematical circuit mindset. The team that can do this is extremely small — essentially Blockstream Research themselves. This is both the moat and the bottleneck.

## Liquidity bootstrapping

A lending market needs stablecoin lenders. Start federated (3–5 known counterparties), then open to a pool. The cold start is real but manageable if Blockstream or a partner provides initial liquidity. Liquid already has $3.27B TVL, and L-USDT exists.

# 7. Decision Framework: Go / No-Go

The investment gates, ordered by cost.

| Gate | Investment | Signal to proceed |
| --- | --- | --- |
| Prototype + waitlist | €0 (designer time only) | 5,000+ signups in 6 weeks |
| Testnet vault app | ~€50–80K (3 people, 3 months) | Developer adoption, contract audit pass |
| Lending on mainnet | ~€150–200K (5 people, 4 months) | First loans originated, LTV logic works |
| VASP registration (if needed) | ~€15–70K | Legal review confirms requirement |
| Card integration + public launch | ~€100–150K (6 people, 4 months) | Waitlist conversion > 10%, card spend > $100K/month |

Total investment to public launch: ~€300–500K over 12 months. For context, Xapo raised $40M in Series A. Ledn raised $70M. This is a fraction of what competitors spent, because the core infrastructure (Liquid, Simplicity) already exists. The product is a UX layer on top of proven protocol primitives.

The one-line pitch: Everything Xapo does, but trustless. Everything Nexo promises, but verifiable. Built on the only Bitcoin-native smart contract platform that exists, by the team that invented it.